| Title | Provide estimates for flooring operations |
| --- | --- |
| Level | 4 | Credits | 35 |

| Purpose | This unit standard is intended for those working in the flooring planning and design industry. People credited with this standard are able to prepare provide estimates for flooring operations to the level of performance required of a commercially competent tradesperson. |
| --- | --- |

| Classification | Construction Trades > Flooring |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Assessment

This unit standard is intended to align with the New Zealand Certificate in Flooring Planning & Design – Specifications and the New Zealand Certificate in Flooring Planning and Design (Level 4) [Ref: 4297].

Evidence for this standard must reflect commercial competence.

Commercial competence refers to the ability to demonstrate knowledge and skills in the context of the currently accepted requirements of a business operating in a commercial environment.

Commercial competence must be confirmed by a person with current expertise in the flooring planning and design trade.

2	Definitions

Floor layout plan indicates the direction and floor seams for clients. A plan provided by an architect or builder may be used to apply the flooring layout to.

Flooring trades include carpet installation, resilient installation, or timber and composite flooring operations.

Workplace procedures refers to the documented procedures specific to a workplace which sets out the standard and the required practices of that workplace.

3	Legislation, standards and guidance information relevant to this standard includes the following, and any subsequent amendments and replacements:

New Zealand Certificate in Flooring Planning & Design – Specifications, BCITO, September 2020, available from www.waihanga.nz.

Legislation accessed at www.legislation.govt.nz

- Building Act 2004

- Construction Contracts Act 2002

- Hazardous Substances and New Organisms Act 1996

- Health and Safety at Work Act 2015

- Resource Management Act 1991

- The New Zealand Building Code.

Standards accessed at www.standards.govt.nz

- NZS 3604:2011 Timber Framed Buildings

- AS/NZS 2455.1:1:2007 Textile floor coverings – Installation practice

- NZS AS 1884:2013 Floor coverings – Resilient sheet and tiles – Installation practices

- ISO 10874:2009 Resilient, textile and laminate floor coverings – Classification

- AS/NZS 1080.1:2012 Timber - Methods of test – Method 1: Moisture Content.

Best practice and good practice guidelines

- FloorNZ. (2019).  Carpet Floor Coverings Planning and Installation.  Available from: www.floornz.org.nz

- FloorNZ. (2019).  Resilient Floor Coverings Planning and Installation.  Available from: www.floornz.org.nz

- The Absolutely Essential Health and Safety Toolkit for Small Construction Sites, and other Worksafe NZ publications available from www.worksafe.govt.nz.

Skill specification and performance level guidance

Skill specification

Provide estimates for flooring operations.

Knowledge

How product specifications inform flooring product quantification.

Range	floor covering installations, flooring finishes application;

includes consideration for installation methods of products; including – joins, corners, ramps, transitions, falls.

How different site information informs a flooring trades project estimate.

Range	includes – location of services, access to site, work environment, other trades, job readiness.

The purpose of allowing for variations to be included in a flooring trades project estimate, and the process for including these.

Range 	additions, deductions, or alterations to agreed scope of work.

The purpose of the information provided to clients, flooring installers and flooring applicators through floor layout plans.

Range	must include – the direction and floor seams.

The purpose of including profit margins and mark ups in a flooring trades project estimate.

The differences between providing an estimate and a quote for a proposed flooring trades project.

Skills

Evaluate product specifications and site information to identify scope of work for flooring trades projects.

Range	flooring installation or application of flooring finishes.

Undertake required measurements and calculations to provide flooring project estimates.

Prepare floor layout plans for clients, flooring installers, and flooring applicators to communicate required flooring trades project information.

Range	must include – the direction and floor seams.

Calculate flooring product quantities for proposed flooring trades projects, and make the appropriate allowances.

Range	as per product manufacturer’s guidelines;

application of product coverage rate or cutting allowance, wastage allowance.

Calculate labour requirements for proposed flooring trades projects.

Range	time and hourly rate is used to determine job labour costs.

Allow for variations in client estimates for proposed flooring trades projects.

Range 	additions, deductions, or alterations to the agreed scope of work.

Prepare costings for all elements in proposed flooring trades projects.

Provide estimates to clients for proposed flooring trades projects.

Performance level guidance

Performance must reflect legislative requirements, and workplace procedures.

Performance of completed flooring estimations must include a floor layout plan, itemisation of all elements in the job costs, and allowance for variations to the job.

| Replacement information | This unit standard replaced unit standard 17009, unit standard 17010 and unit standard 23273. |
| --- | --- |

| Planned review date | 31 December 2026 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 25 November 2021 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0048 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council qualifications@waihanga.nz if you wish to suggest changes to the content of this unit standard.