| # 40298 | # Interpret and update project documentation to progress a construction work programme |
| --- | --- |

| Kaupae ¦ Level | 4 |
| --- | --- |
| Whiwhinga ¦ Credit | 5 |
| Whāinga ¦ Purpose | This skill standard recognises the skills to interpret and update project documentation to progress a construction work programme. This skill standard contributes to qualifications designed for the construction environment. |

Hua o te ako me Paearu aromatawai | Learning outcomes and assessment criteria

| Hua o te ako ¦ Learning outcomes | Paearu aromatawai ¦ Assessment criteria |
| --- | --- |
| - Locate and confirm construction work requirements from supplied project documentation. | - Information identified from project information outlines work requirements and is relevant to progressing the work programme. |
|  | - Supplied project documentation is confirmed as complete, and any unclear or conflicting details are identified and responded to. |
| - Record work activities to evaluate construction work against project documentation. | - Records of construction tasks are used to monitor progress against the work programme. |
|  | - Identified variations are evaluated and suitable recommendations are made to address issues. |
|  | - Progress of construction work programme is evaluated regularly to identify areas for own improvement. |

Pārongo aromatawai me te taumata paearu | Assessment information and grade criteria

Assessment specifications:

Candidates must be capable of consistently locating and evaluating information from supplied project documentation to inform daily work programmes in a construction environment.

Variations to a work programme may result from environmental conditions, resourcing, other trades work programmes, health and safety risks, inaccuracies in project documentation, rework.

Ngā momo whiwhinga | Grades available

Achieved.

Ihirangi waitohu | Indicative content

- Documentation that makes up a set of specifications.

- Sources of information for work programmes.

- Calculations to confirm accuracy in documentation.

- Construction trade industry best practice guidance.

- Common errors in construction trade documentation.

- Impact of variations on planned work programmes.

- Information requirements to document work activities.

- Technology solutions to document work records.

Rauemi | Resources

Programme Guidance available from qualifications@waihangaararau.nz.

Pārongo Whakaū Kounga | Quality assurance information

| Ngā rōpū whakatau-paerewa ¦ Standard Setting Body | Waihanga Ara Rau Construction and Infrastructure Workforce Development Council |
| --- | --- |
| Whakaritenga Rārangi Paetae Aromatawai ¦ DASS classification | Planning and Construction > Construction Trades > Core Construction |
| Ko te tohutoro ki ngā Whakaritenga i te Whakamanatanga me te Whakaōritenga ¦ CMR | 0048 |

| Hātepe ¦ Process | Putanga ¦ Version | Rā whakaputa ¦ Review Date | Rā whakamutunga mō te aromatawai ¦ Last date for assessment |
| --- | --- | --- | --- |
| Rēhitatanga ¦ Registration | 1 | 28 November 2024 | N/A |
| Kōrero whakakapinga ¦ Replacement information | This skill standard and skill standard 40297 replaced unit standard 30853. |  |  |
| Rā arotake ¦ Planned review date | 31 December 2029 |  |  |

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council at qualifications@waihangaararau.nz to suggest changes to the content of this skill standard.