| # 40304 | # Plan own tasks to fit within a construction work programme |
| --- | --- |

| Kaupae ¦ Level | 3 |
| --- | --- |
| Whiwhinga ¦ Credit | 3 |
| Whāinga ¦ Purpose | This skill standard recognises the skills to select and prioritise own work tasks to contribute to a construction work programme. This skill standard contributes to qualifications designed for the construction environment. |

Hua o te ako me Paearu aromatawai | Learning outcomes and assessment criteria

| Hua o te ako ¦ Learning outcomes | Paearu aromatawai ¦ Assessment criteria |
| --- | --- |
| - Plan own tasks to fit within a construction work programme. | - Scope of the work programme, timeframes and any constraints are confirmed. |
|  | - Priority of tasks is identified, and sequence of work programme is developed. |
|  | - Own abilities and knowledge are identified and considered when planning tasks. |
|  | - Own tasks are monitored to record change and adaptions for accuracy, and pace and quality of work. |

Pārongo aromatawai me te taumata paearu | Assessment information and grade criteria

Assessment specifications:

Evidence for this standard must reflect planning and prioritising individual tasks within a construction work programme for familiar or consistent construction tasks.

Confirmation of planned tasks from supervisors may be required prior to starting work.

Ngā momo whiwhinga | Grades available

Achieved.

Ihirangi waitohu | Indicative content

Planning

- Digital skills to monitor and document the project.

- Project management apps.

- Confirmation of materials and resourcing.

- Time management and estimating timings.

- Goal setting and own capabilities.

- Using known construction skills.

Prioritising

- Consideration of dependencies.

- Identifying solutions to problems encountered.

- Sequencing of work and the work of others.

Monitoring

- Monitoring of pace, quality and accuracy.

- Adapting planned work.

- Rework.

- Documenting project work.

Rauemi | Resources

Programme Guidance available from qualifications@waihangaararau.nz.

Pārongo Whakaū Kounga | Quality assurance information

| Ngā rōpū whakatau-paerewa ¦ Standard Setting Body | Waihanga Ara Rau Construction and Infrastructure Workforce Development Council |
| --- | --- |
| Whakaritenga Rārangi Paetae Aromatawai ¦ DASS classification | Planning and Construction > Construction Trades > Core Construction |
| Ko te tohutoro ki ngā Whakaritenga i te Whakamanatanga me te Whakaōritenga ¦ CMR | 0048 |

| Hātepe ¦ Process | Putanga ¦ Version | Rā whakaputa ¦ Review Date | Rā whakamutunga mō te aromatawai ¦ Last date for assessment |
| --- | --- | --- | --- |
| Rēhitatanga ¦ Registration | 1 | 28 November 2024 | N/A |
| Kōrero whakakapinga ¦ Replacement information | This skill standard and skill standard 40305 replaced unit standard 30857. |  |  |
| Rā arotake ¦ Planned review date | 31 December 2029 |  |  |

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council at qualifications@waihangaararau.nz to suggest changes to the content of this skill standard.