| # 40373 | # Punch list, commission, and optimise new equipment in a system in an energy and chemical plant |
| --- | --- |

| Kaupae ¦ Level | 4 |
| --- | --- |
| Whiwhinga ¦ Credit | 7 |
| Whāinga ¦ Purpose | People credited with this skill standard are able to: punch list new equipment in a system; commission a system with new equipment; and optimise new equipment in a system, in an energy and chemical plant. This skill standard can be used in the New Zealand Energy and Chemical qualifications at Levels 4 and above. |

Hua o te ako me Paearu aromatawai | Learning outcomes and assessment criteria

| Hua o te ako ¦ Learning outcomes | Paearu aromatawai ¦ Assessment criteria |
| --- | --- |
| - Punch list new equipment in a system in an energy and chemical plant | - Describe purpose and principles of punch listing. |
|  | - Identify the equipment to be punch listed, and the associated drawings in accordance with organisational requirements. |
|  | - Punch list new equipment to be commissioned to identify any defects or omissions. |
|  | - Record and report any equipment defects or omissions to relevant personnel. |
| - Commission a system with new equipment in an energy and chemical plant. | - Describe emergency procedures and contingency plans associated with the commissioning. |
|  | - Confirm the equipment status as ready for commissioning. |
|  | - Carry out commissioning of equipment and system in accordance with organisational requirements. |
|  | - Monitor equipment operation during commissioning to identify problems. |
|  | - Log and report any problems to identify remedial actions required. |
| - Optimise new equipment in a system in an energy and chemical plant. | - Identify plant operating parameters to determine the baseline. |
|  | - Optimise the plant to maximise design specifications. |
|  | - Trend and record trial actions to provide evidence of results. |

Pārongo aromatawai me te taumata paearu | Assessment information and grade criteria

Assessment specifications:

- evidence for the practical components of this unit standard must be supplied from the workplace.

- evidence for all outcomes must be presented in accordance with organisational requirements.

- evidence may be given of commissioning equipment that has been modified.

Definitions:

Energy and chemical plant may be in – petrochemical, agri-nutrient, power generation, dairy processing, meat processing, and wood fibre manufacturing, or other plants that operate with a combination of high temperatures, pressures, steam and/or chemicals in gas, liquid or solid form.

Organisational requirements – documented policies and procedures. These may include – equipment manufacturers’ procedures, plant procedures, suppliers’ instructions; site signage; codes of practice; company health and safety plans; on site briefings; and supervisor’s instructions. This includes all regulatory and legislative obligations that apply to the plant.

Plant – the operational unit, equipment and/or workplace at which the person is working.

Punch listing – checking new or modified equipment and processes prior to commissioning.

Ngā momo whiwhinga | Grades available

Achieved

Ihirangi waitohu | Indicative content

- Emergency procedures, such as – emergency shutdown, trip tests, emergency response equipment, personnel responsibilities, audits.

Rauemi | Resources

Legislation relevant to this unit standard includes but is not limited to:

- Health and Safety at Work Act 2015;

- Health and Safety at Work (Hazardous Substances) Regulations 2017 (HSWA);

- Resource Management Act 1991;

and any subsequent amendments.

Pārongo Whakaū Kounga | Quality assurance information

| Ngā rōpū whakatau-paerewa ¦ Standard Setting Body | Hanga-Aro-Rau Manufacturing, Engineering and Logistics Workforce Development Council |
| --- | --- |
| Whakaritenga Rārangi Paetae Aromatawai ¦ DASS classification | Manufacturing > Energy and Chemical Plant > Safety and Legislation for Energy and Chemical Plant |
| Ko te tohutoro ki ngā Whakaritenga i te Whakamanatanga me te Whakaōritenga ¦ CMR | 0079 |

| Hātepe ¦ Process | Putanga ¦ Version | Rā whakaputa ¦ Review Date | Rā whakamutunga mō te aromatawai ¦ Last date for assessment |
| --- | --- | --- | --- |
| Rēhitatanga ¦ Registration | 1 | 30 January 2025 | N/A |
| Kōrero whakakapinga ¦ Replacement information | This skill standard replaced unit standard 9617. |  |  |
| Rā arotake ¦ Planned review date | 31 December 2029 |  |  |

Please contact Hanga-Aro-Rau Manufacturing, Engineering and Logistics Workforce Development Council at qualifications@hangaarorau.nz to suggest changes to the content of this skill standard.