| 40574 |  | Plan and monitor stages of a BCATS project |  |
| --- | --- | --- | --- |
| Kaupae ¦ Level | 3 |  |  |
| Whiwhinga ¦ Credit | 5 |  |  |
| Whāinga ¦ Purpose | This skill standard is for people intending to develop underpinning skills and knowledge of building, construction, and allied trades. This skill standard recognises the skills to plan and monitor the stages of a project for building, construction, and allied trades. This skill standard aligns with the New Zealand Certificate in Building, Construction, and Allied Trades Skills (Level 3) [Ref: 3845]. |  |  |

Hua o te ako me Paearu aromatawai | Learning outcomes and assessment criteria

| Hua o te ako ¦ Learning outcomes | Paearu aromatawai ¦ Assessment criteria |
| --- | --- |
| - Plan and monitor stages of a BCATS project. | - Stages of the project are identified and planned to meet project, quality control, health and safety, and environmental requirements. |
|  | - Construction is implemented according to planned tasks and any amendments are undertaken to ensure project completion. |
|  | - Quality control checks are implemented during the project stages to ensure project requirements are met. |
|  | - Project stages and progress are recorded appropriately for the project requirements, including any variations from the original plan. |

Pārongo aromatawai me te taumata paearu | Assessment information and grade criteria

Assessment specifications:

Candidates must demonstrate competence for this skill standard while undertaking a project.  Projects at this level should reflect a focus on industry entry-level skills and complexity, using a wide range of techniques and strategies, materials and equipment.

Candidates may complete the assessment requirements individually or as a group member working on a larger project.  If participating in a group, candidates must demonstrate skill for all assessment criteria to be deemed competent.

Planned tasks relate to progression of stages of the BCATS project, quality control checks, managing health and safety, and managing environmental considerations.

Ngā momo whiwhinga | Grades available

Achieved / Merit / Excellence.

| Paetae ¦ Achieved | Kaiaka ¦ Merit | Kairangi ¦ Excellence |
| --- | --- | --- |
| Plan and monitor stages of a BCATS project | Efficiently plan and monitor stages of a BCATS project. | Skilfully plan and monitor stages of a BCATS project. |

Kaiaka/Merit: Efficiently refers to independent application of familiar planning and monitoring practices to reach the expected outcomes.

Kairangi/Excellence: Skilfully refers to consistent, timely, and detailed planning and monitoring to reach quality outcomes.

Ihirangi waitohu | Indicative content

- The importance of planning to avoid mistakes.

- Project stages and timings.

- Own contribution to the process.

- Planning tools.

- Project plan requirements.

- Quality control checks.

- Environmental considerations in the BCATS environment (for example, weather conditions, collection and disposal of waste, surface water, sustainability).

- Considerations for sustainability/avoiding wastage.

Rauemi | Resources

BCATS Programme Guidance, available from qualifications@waihangaararau.nz.

Pārongo Whakaū Kounga | Quality assurance information

| Ngā rōpū whakatau-paerewa ¦ Standard Setting Body | Waihanga Ara Rau Construction and Infrastructure Workforce Development Council |
| --- | --- |
| Whakaritenga Rārangi Paetae Aromatawai ¦ DASS classification | Planning and Construction > Construction Trades > Building, Construction, and Allied Trades Skills |
| Ko te tohutoro ki ngā Whakaritenga i te Whakamanatanga me te Whakaōritenga ¦ CMR | 0120 |

| Hātepe ¦ Process | Putanga ¦ Version | Rā whakaputa ¦ Review Date | Rā whakamutunga mō te aromatawai ¦ Last date for assessment |
| --- | --- | --- | --- |
| Rēhitatanga ¦ Registration | 1 | 29 May 2025 | N/A |
| Kōrero whakakapinga ¦ Replacement information | N/A |  |  |
| Rā arotake ¦ Planned review date | 31 December 2030 |  |  |

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council at qualifications@waihangaararau.nz to suggest changes to the content of this skill standard.