| 40575 | Incorporate other parties into a BCATS project schedule |
| --- | --- |

| Kaupae ¦ Level | 3 |
| --- | --- |
| Whiwhinga ¦ Credit | 2 |
| Whāinga ¦ Purpose | This skill standard is for people intending to develop underpinning skills and knowledge of building, construction, and allied trades. This skill standard recognises the skills to incorporate other parties into a BCATS project schedule. This skill standard aligns with the New Zealand Certificate in Building, Construction, and Allied Trades Skills (Level 3) [Ref: 3845]. |

Hua o te ako me Paearu aromatawai | Learning outcomes and assessment criteria

| Hua o te ako ¦ Learning outcomes | Paearu aromatawai ¦ Assessment criteria |
| --- | --- |
| - Incorporate other parties into a BCATS project schedule. | - Other parties relevant to the project are identified from project documentation. |
|  | - Contributions of other parties to the project are outlined to identify the impact on the production and/or construction process. |
|  | - Requirements and limitations of other parties are incorporated in the project schedule appropriately. |
|  | - Other parties relevant to the work programme are communicated with to confirm responsibilities. |

Pārongo aromatawai me te taumata paearu | Assessment information and grade criteria

Assessment specifications:

Projects at this level should reflect a focus on industry entry-level skills and complexity, using a wide range of techniques and strategies, materials, and equipment.

Candidates may complete the assessment requirements individually or as a group member working on a larger project.  If participating in a group, candidates must demonstrate skill for all assessment criteria to be deemed competent.

Evidence must include a range of BCATS trades other than those of focus for the candidate.  They may include others in the project team, other trades, suppliers, health and safety supervisor, or project supervisors.

Construction processes are those that occur onsite.

Production processes are those that occur within a factory or workshop setting.

Suppliers refers to those that provide materials, skills, labour, components.

Trades and ‘other parties’ refer to the range of trades associated with BCATS industries.

Ngā momo whiwhinga | Grades available

Achieved / Merit / Excellence.

| Paetae ¦ Achieved | Kaiaka ¦ Merit | Kairangi ¦ Excellence |
| --- | --- | --- |
| Incorporate other parties into a BCATS project schedule. | Efficiently incorporate other parties into a BCATS project schedule. | Effectively incorporate other parties into a BCATS project schedule. |

Kaiaka/Merit: Efficiently refers to incorporating clearly outlined roles and responsibilities and sequencing of other parties into a project schedule, enabling tasks to be completed on time.

Kairangi/Excellence: Effectively refers to the optimisation of the interdependencies between tasks and parties, and proactive communication to ensure smooth co-ordination of the project schedule.

- Ihirangi waitohu | Indicative content

- Other trades’ requirements, limitations, and inter-relationships in terms of implications for project schedules.

- Reasons for incorporating other trades’ requirements into a project schedule.

- Reasons for looking at different suppliers.

- Responsibilities of the project supervisor.

- Incorporating other project team members.

Rauemi | Resources

BCATS Programme Guidance, available from qualifications@waihangaararau.nz.

Pārongo Whakaū Kounga | Quality assurance information

| Ngā rōpū whakatau-paerewa ¦ Standard Setting Body | Waihanga Ara Rau Construction and Infrastructure Workforce Development Council |
| --- | --- |
| Whakaritenga Rārangi Paetae Aromatawai ¦ DASS classification | Planning and Construction > Construction Trades > Building, Construction, and Allied Trades Skills |
| Ko te tohutoro ki ngā Whakaritenga i te Whakamanatanga me te Whakaōritenga ¦ CMR | 0120 |

| Hātepe ¦ Process | Putanga ¦ Version | Rā whakaputa ¦ Review Date | Rā whakamutunga mō te aromatawai ¦ Last date for assessment |
| --- | --- | --- | --- |
| Rēhitatanga ¦ Registration | 1 | 29 May 2025 | N/A |
| Kōrero whakakapinga ¦ Replacement information | This skill standard replaces unit standard 29683. |  |  |
| Rā arotake ¦ Planned review date | 31 December 2030 |  |  |

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council at qualifications@waihangaararau.nz to suggest changes to the content of this skill standard.