| Title | Manage airside work at an airport |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 15 |

| Purpose | People credited with this unit standard are able to: develop a method of works plan; brief contractors and suppliers; and ensure compliance with the method of works plan, at an airport. |
| --- | --- |

| Classification | Aviation > Airport Operations |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	This unit standard is intended for airport employees or contractors only, as airside assessment opportunities are restricted to those persons holding an Airport Identity Card issued by the New Zealand Civil Aviation Authority under the sponsorship of an airport employer, or New Zealand Defence Force (NZDF) equivalent.

2	Definitions

Airside means the operations side of an airport security boundary.

The term airport refers to aerodrome as per Civil Aviation Rules.

Works or work mean construction and maintenance work in an airport or on an airfield.

3	Reference to enterprise procedures means that all activities must comply with the requirements contained in the current airport exposition, current airport company manuals and procedures, and any relevant legislative and/or regulatory requirements, which may include but are not limited to: Civil Aviation Act 1990, Airport Authorities Act 1966, Arms Act 1983, Building Act 2004, Fire and Emergency New Zealand Act 2017, Health and Safety at Work Act 2015, Hazardous Substances and New Organisms Act 1996, Health Act 1956, Resource Management Act 1991, Smokefree Environments and Regulated Products Act 1990, local district plan, International Civil Aviation Organization (ICAO) Airport Services Manual, International Air Transport Association (IATA) conventions, relevant Civil Aviation Rules, NZDF Policy.

Outcomes and performance criteria

Outcome 1

Develop a method of works plan at an airport.

Performance criteria

1.1	The plan is developed and formatted in accordance with enterprise procedures.

1.2	All operational implications of the work are specified in accordance with enterprise procedures.

Range	safety, security, commercial.

Outcome 2

Brief contractors and suppliers at an airport.

Range	all affected agencies.

Performance criteria

2.1	Briefing is conducted in accordance with enterprise procedures.

Range	format, content, delivery, question and response techniques.

2.2	The consequences of non-compliance are detailed in accordance with industry procedures.

Range	implications for – the contract, safety, security.

Outcome 3

Ensure compliance with the method of works plan at an airport.

Performance criteria

3.1	Procedures are established and implemented to enforce compliance with the method of works plan.

Range	safety, audit.

3.2	Any required corrective action is carried out to ensure compliance with the method of works plan in accordance with enterprise procedures.

| Planned review date | 31 December 2026 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 24 June 1998 | 31 December 2014 |
| Revision | 2 | 8 May 2001 | 31 December 2014 |
| Revision | 3 | 22 July 2005 | 31 December 2014 |
| Review | 4 | 18 February 2011 | 31 December 2016 |
| Review | 5 | 24 October 2014 | 31 December 2023 |
| Review | 6 | 29 July 2021 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0028 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact ServiceIQ qualifications@serviceiq.org.nz if you wish to suggest changes to the content of this unit standard.