| Title | Explain costing and estimate pricing for a complex boatbuilding project |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 10 |

| Purpose | People credited with this unit standard are able to explain costs, and make an estimate of price, for a complex boatbuilding project. |
| --- | --- |

| Classification | Boating Industries > Boatbuilding |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Definitions

Job specifications refers to the standard requirements of the job being undertaken.

Workplace policies and procedures refers to the documented procedures and policies providing guidelines of the tasks and activities carried out in the workplace.  This typically includes relevant health and safety requirements to eliminate hazard/risk in the workplace.

2	The boatbuilding project must be a complex project.  For example – bridge decks, hull, flybridge, mast/spars, interiors and marine systems, and superstructures.

3	The estimate may be simulated for assessment purposes and may be prepared for internal workplace use.

Outcomes and evidence requirements

Outcome 1

Explain costs relating to a complex boatbuilding project.

Evidence requirements

  - Direct costs are explained in relation to boatbuilding project.

Range	direct costs include but are not limited to – labour, materials, equipment, consultants, subcontract costs.

  - Indirect costs are explained in relation to boatbuilding project.

Range	indirect costs include but are not limited to – overhead cost, administration costs.

1.3	Factors that influence project costs are explained in terms of their impact on the project.

Range	factors may include – construction difficulty, regulatory requirements, duration, changes to material and labour costs, rework, legal costs, natural disasters, overhead cost changes, subcontractor, machinery;

evidence of three factors is required.

Outcome 2

Make an estimate of price for a complex boatbuilding project.

Evidence requirements

2.1	Price of resources needed for boatbuilding project is identified in accordance with job specifications.

Range	resources include – labour, materials, equipment, transport, 	consultants, subcontract costs.

2.2	Estimate of price of a boatbuilding project is made in accordance with job specifications and workplace policies and procedures.

Range	estimate includes – labour, materials, equipment, transport, consultants, subcontractor costs, allowances for overhead costs and administration cost.

2.3	Factors that could potentially affect the boatbuilding project are documented in accordance with workplace policies and procedures.

| Planned review date | 31 December 2022 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 21 May 2010 | 31 December 2018 |
| Review | 2 | 17 August 2017 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0136 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact the NZ Marine and Composites Industry Training Organisation training@nzmarine.com if you wish to suggest changes to the content of this unit standard.