| Title | Determine and coordinate notifiable work and permit requirements for an infrastructure works project |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 5 |

| Purpose | People credited with this unit standard are able to: determine, report and brief personnel on notifiable work; and determine and coordinate permit requirements for an infrastructure works project. |
| --- | --- |

| Classification | Infrastructure Works > Infrastructure Works Supervision |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

| Prerequisites | Unit 20869, Demonstrate knowledge of notifiable works and work permits typical of infrastructure works sites, or demonstrate equivalent knowledge and skills. |
| --- | --- |

Guidance Information

1	The following legislation, codes of practice and guidelines must be complied with where relevant to the workplace context: Health and Safety at Work Act 2015 and Health and Safety at Work (General Risk and Workplace Management) Regulations 2016. Approved Code of Practice for Cranes, Excavation Safety good practice guidelines available at https://worksafe.govt.nz/topic-and-industry.

2	Assessment against this unit standard must take place in a workplace environment.

Assessment parameters will depend on company and site-specific equipment, procedures, and practices.  Practices must reflect industry best practice and comply with legislative requirements.  Assessment against this unit standard requires candidates to complete and process a Particular hazardous work (Notifiable works) form, available at https://worksafe.govt.nz/notifications/hazardous-work/.

3	Definitions

Company requirements include the policy, procedures, and methodologies of the company.  They include legislative and regulatory requirements which may apply across the company or to a specific site.  Requirements are documented in the company’s health and safety plans, traffic management plans, contract work programmes, quality assurance programmes, policies, and procedural documents.

Contract specifications include plans, diagrams, and special technical conditions.  They do not include special administrative conditions.

Notifiable work is as defined by the Health and Safety at Work Act 2015.

Permit means any permit that addresses the protection of health, safety, the environment, and/or assets at civil infrastructure worksites.

Outcomes and performance criteria

Outcome 1

Determine and report notifiable work and brief project personnel on notifiable work for an infrastructure works project.

Performance criteria

1.1	Notifiable work requirements are determined in accordance with company and legislative requirements.

1.2	Notifiable work is reported to Worksafe in accordance with legislative requirements.

1.3	Relevant project personnel are briefed on notifiable work in accordance with company requirements.

Outcome 2

Determine and coordinate permit requirements for an infrastructure works project.

Performance criteria

2.1	Permit requirements are determined in accordance with contract specifications and company requirements.

2.2	Additional requirements are determined during a site visit in accordance with contract specifications and company requirements.

2.3	Permit is obtained in accordance with legislative requirements, contract specifications and company requirements.

2.4	Project personnel are briefed on specific permit requirements in accordance with company requirements.

2.5	Services and obstructions on site are identified in relation to permit requirements.

2.6	Site is visually inspected to ensure the types of protection implemented meet permit and legislative requirements.

2.7	Safety procedures are documented in accordance with permit requirements.

2.8	Visual inspections are undertaken to confirm that instructions have been carried out in accordance with permit requirements.

2.9	Actions and corrective actions are documented in accordance with permit requirements.

| Planned review date | 31 December 2024 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 18 March 2011 | 31 December 2020 |
| Review | 2 | 24 January 2019 | 31 December 2020 |
| Review | 3 | 27 June 2019 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0101 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Connexis - Infrastructure Industry Training Organisation qualifications@connexis.org.nz if you wish to suggest changes to the content of this unit standard.