| Title | Demonstrate knowledge of and calculate the daily costs and production targets in forestry operations |  |  |
| --- | --- | --- | --- |
| Level | 4 | Credits | 10 |

| Purpose | This unit standard is for crew managers who use costs and production information to make day to day decisions in a forestry operation. People credited with this unit standard are able to: define forestry daily costs and production targets; calculate the daily cost of a forestry operation; explain and calculate the daily production target of a forestry operation and causes of low productivity; and calculate a unit rate from the daily costing and daily production targets. |
| --- | --- |

| Classification | Forestry > Forest Operations Management |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Legislation relevant to this unit standard includes the Health and Safety at Work (HSW) Act 2015; the Resource Management (National Environmental Standards for Plantation Forestry) Amendment Regulations 2018; and any subsequent amendments.

2	References

Approved Code of Practice (ACOP) for Safety and Health in Forestry Operations, December 2012, available from https://worksafe.govt.nz/.

New Zealand Forest Owners Association, Forest Practice Guides (2019), and any subsequent amendments, available from https://www.nzfoa.org.nz.

3	The reference texts for this unit standard are:

Colley, M. Forestry handbook / New Zealand Institute of Forestry Inc. (4th ed) (2005), Christchurch.

Blackburne, M, Future Forest Research in association with Forest Industry Contractors Association, Business Management for Logging (2nd ed) (2009), Rotorua 3040.

4	Definitions

Accepted industry practice refers to approved codes of practice and standardised procedures accepted by the wider forestry industry as examples of best practice.

Worksite procedures refer to documented procedures used by the organisation carrying out the work and applicable to the tasks being carried out.  They may include but are not limited to – standard operating procedures, site safety procedures, equipment operating procedures, quality assurance procedures, housekeeping standards, procedures to comply with legislative and local body requirements.

5	Assessment information

All activities and evidence must meet worksite procedures, accepted industry practice and be carried out in accordance with the reference texts.

Outcomes and performance criteria

Outcome 1

Define forestry daily costs and production targets.

Performance criteria

1.1	Terminology used in forestry daily costing is defined.

Range	terminology includes – fixed cost, variable cost, capital cost, depreciation, return on investment, work day rate, profit, job cost, unit rate.

1.2	Terminology used in forestry production targets is defined.

Range	terminology includes – production targets, tendering, target setting, incentive payment schemes, production target adjustments.

Outcome 2

Calculate the daily cost of a forestry operation.

Performance criteria

2.1	Daily costing components of a forestry operation are identified.

Range	silviculture operation, harvesting operation.

2.2	Daily cost of a forestry operation is calculated.

Range	may include but is not limited to – machinery costs, labour, chainsaws, vehicles, consumables, operating costs, overheads.

2.3	An allowance for profit is applied to calculate the daily cost.

Outcome 3

Explain and calculate the daily production target of a forestry operation and causes of low productivity.

Performance criteria

3.1	Method of calculating daily production targets is defined.

3.2	Daily production targets are calculated for forestry operations from information gathered from field assessment.

Range	calculations may include but are not limited to – piece size, average haul distance, machinery payloads, personnel.

3.3	Causes of low productivity of daily production targets in forestry operations are explained.

Range	causes include – access to block, topography, poor planning, supervision, weather, equipment, operator experience, hindrances, branch sizes, scrub.

3.4	The effect of operational variables on daily production targets is calculated.

Range	operational variable includes but are not limited to – machinery breakdown, manning levels, haul distance increases, weather, access to block, machinery removed, poor planning;

evidence of six is required.

Outcome 4

Calculate a unit rate from the daily costing and daily production targets.

Performance criteria

4.1	A unit rate from the daily cost and projected daily production target are calculated.

4.2	The effect of changes to inputs to the daily costings is described and their impact on the daily cost is calculated.

Range	changes includes – hours worked per day, wages cost, absenteeism, machinery breakdowns, vehicle breakdowns.

4.3	New daily production target is applied to the recalculated daily costing.

| Planned review date | 31 December 2028 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 15 September 2011 | 31 December 2017 |
| Review | 2 | 10 December 2015 | N/A |
| Review | 3 | 25 June 2020 | N/A |
| Rollover | 4 | 26 April 2024 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0173 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Muka Tangata - People, Food and Fibre Workforce Development Council qualifications@mukatangata.nz if you wish to suggest changes to the content of this unit standard.