| Title | Execute, and monitor and control a project |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 20 |

| Purpose | A person credited with this standard is able to execute, and monitor and control a project. This unit standard has been developed primarily for assessment within programmes leading to the outcomes in the Project Management strand of the New Zealand Diploma in Business (with strands in Accounting, Administration and Technology, Human Resource Management, Leadership and Management, Marketing and Sales, and Project Management) (Level 5) [Ref: 2459]. |
| --- | --- |

| Classification | Business Operations and Development > Project Management |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Assessment must be conducted in real business context(s) or based on scenario(s) which must reflect the requirements and practicalities for conducting business in Aotearoa New Zealand.

These requirements and practicalities must include meeting the requirements of all relevant legislation and should address such areas as the real business or scenario-based context’s:

- purpose and goals/objectives;

- future development;

- external operating environment;

- internal processes, accountabilities, and relationships.

The requirements and practicalities of the context(s) provide evidence for this unit standard.

The real business or scenario-based context(s) and their requirements and practicalities must be sufficiently complex to enable demonstration of the full range of competence for achievement of the outcome.

2	Definitions

All Project Management terms used in this standard can be found and defined at: www.pmi.org.

A project is a temporary group activity designed to produce a discrete product, service, or result.

Project management is the application of specialist knowledge, skills, tools and techniques to project activities to meet the project requirements.

3	All assessment evidence for this standard must be sourced from the same project, which can be a different project to that used for other standards.

Outcomes and performance criteria

Outcome 1

Execute, and monitor and control a project.

Performance criteria

1.1	The project plan is executed.

1.2	The project plan is updated and approved to respond to changing circumstances.

1.3	Project Management tools and techniques are selected and used to contribute to the execution, and monitoring and control of the project.

1.4	Negotiation and positive influence are used to contribute to the execution, and monitoring and control of the project.

| Planned review date | 31 December 2027 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 20 July 2017 | 31 December 2024 |
| Revision | 2 | 28 January 2021 | 31 December 2024 |
| Review | 3 | 26 January 2023 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0113 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Ringa Hora Services Workforce Development Council qualifications@ringahora.nz if you wish to suggest changes to the content of this unit standard.