| Title | Manage a cable-assisted forestry machine operation |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 10 |

| Purpose | This unit standard is intended for managers of forestry operations where cable-assisted machines are to be deployed. People credited with this unit standard are able to: demonstrate knowledge of the integration of cable-assisted systems into a forestry operation; establish and monitor operator training and equipment maintenance programmes in a cable-assisted machine forestry operation; develop an operational plan for a cable-assisted machine forestry operation; direct the placement of anchors in a cable-assisted machine forestry operation; and manage risks in a cable-assisted forestry operation. |
| --- | --- |

| Classification | Forestry > Forest Mechanised Harvesting |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

| Prerequisite | Unit 30584, Demonstrate knowledge of a cable-assisted forestry machine operation, or demonstrate equivalent skills and knowledge. |
| --- | --- |

Guidance Information

1	It is recommended that candidates complete Unit 30583, Establish an anchor for a cable-assisted forestry machine prior to assessment of this unit standard.

2	Definitions

Accepted industry practice – approved codes of practice and standardised procedures accepted by the wider forestry industry as examples of best practice.

Maps – contour maps, light detection and ranging maps, colour coded slope maps.

Manufacturer’s instructions –training or documentation supplied by the manufacturer of the equipment including specifications from a certifying engineer.

Operational plan – any plan detailing how operational tasks will be carried out. Examples of operational plans include: harvesting plans, felling plans, extraction plans.

Workplace procedures – procedures used by the organisation carrying out the work and applicable to the tasks being carried out.  They may include but are not limited to – standard operating procedures, site safety procedures, equipment operating procedures, codes of practice, quality management practices and standards, procedures to comply with legislative and local body requirements.

3	All activities and performance criteria must be carried out in accordance with accepted industry practice and workplace procedures.

Outcomes and performance criteria

Outcome 1

Demonstrate knowledge of the integration of cable-assisted systems into a forestry

operation.

Performance criteria

  - Dynamic and passive cable-assisted machine systems are described, and the advantages and disadvantages of the systems are compared.

Range	evidence of two cable-assisted machine systems is required.

1.2	The capability and operating parameters of a system are identified in accordance with manufacturer’s specifications, and their impact on operational planning decisions is explained.

1.3	The reasons why skilled operation of the machine on its own is not sufficient to integrate the machine efficiently into the overall operation are explained.

1.4	Factors to consider when integrating a cable-assisted system into a forestry operation to maximise productivity are explained.

Outcome 2

Establish and monitor operator training and equipment maintenance programmes in a cable-assisted machine forestry operation.

Performance criteria

2.1	A rope inspection and maintenance programme is established and monitored.

2.2	A machine inspection and maintenance programme is established and monitored.

2.3	The process for selecting, training, and assessing new operators is described.

2.4	The importance of considering the trainee operator’s physical and mental health, competency, and duration of exposure during training is explained.

2.5	The reasons for maintaining an on-going relationship with the equipment manufacturer as a part of the equipment maintenance programme are explained.

2.6	The requirement for ensuring current drawbar certification as a part of the equipment maintenance programme is explained.

Outcome 3

Develop an operational plan for a cable-assisted machine forestry operation.

Performance criteria

3.1	Slopes in the block are determined from a colour coded slope map, on-site measurement, and by calculating rise over run from a contour map or light detection and ranging map.

3.2	Block characteristics are identified, assessed, and evaluated for their impact on operational decisions.

Range	ground conditions, terrain, surface cover, weather, access.

3.3	Equipment characteristics are assessed and evaluated for their impact on operational decisions.

Range	manufacturer’s specifications and operating parameters, suitability for task and conditions, maximum slope and slope length.

3.4	Crew characteristics are assessed and evaluated for their impact on operational decisions.

Range	competence, state of mind.

3.5	An operational plan for a block is developed which identifies areas designated for cable-assisted, mechanical, and manual operations, and explains how cable-assisted operations will integrate with other operations.

3.6	The operational plan is discussed and agreed with the cable-assisted machine operator and with the forest owner or their representative.

Outcome 4

Direct the placement of anchors in a cable-assisted machine forestry operation.

Performance criteria

4.1	Factors affecting the positioning of the anchors are evaluated, and anchor positions located.

Range	access, ground stability, alignment to felling face, cable path, and cable departure point from anchor.

4.2	Crew are directed to place anchors, and the placement and testing of anchors is supervised and approved.

Outcome 5

Manage risks in a cable-assisted machine forestry operation.

Performance criteria

5.1	Risk assessment processes are followed to conduct and document safe working procedures for a cable-assisted operation.

5.2	A working alone procedure is established and monitored.

5.3	An operator fatigue management plan is established and monitored.

5.4	An emergency plan is established and communicated to all crew members.

5.5	A safe behavioural observation of a cable-assisted machine operator is carried out.

| Planned review date | 31 December 2028 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 26 October 2017 | N/A |
| Review | 2 | 25 June 2020 | N/A |
| Rollover | 3 | 26 April 2024 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0173 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Muka Tangata - People, Food and Fibre Workforce Development Council qualifications@mukatangata.nz if you wish to suggest changes to the content of this unit standard.