| Title | Provide on-site technical supervision for a residential or commercial construction work programme |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 10 |

| Purpose | A person credited with this standard can: - maintain currency of knowledge of regulations and compliance relevant to a residential or commercial construction work programme; - maintain currency of knowledge of technologies, practices, and materials for a residential or commercial construction work programme; and - provide on-site technical supervision for a residential or commercial construction work programme. |
| --- | --- |

| Classification | Construction > Construction Management |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	This unit standard has been developed primarily for assessment within programmes leading to the New Zealand Certificate in Construction Trades Supervision (Level 5) Residential Building strand or Commercial Construction strand [Ref: 4237].

2	Assessment

This unit standard must be assessed:

- in construction workplace conditions that reflect current health, safety, industry, and workplace procedures; and

- in everyday contexts within the scope of the candidates own role supervising a residential or commercial construction work programme.

It is expected that this unit standard will be awarded near the completion of a programme leading to the achievement of all outcomes of the New Zealand Certificate in Construction Trades Supervision (Level 5) Residential Building strand or Commercial Construction strand [Ref: 4237].

Evidence generated for assessment against this standard must be verified by a person who has current expertise in supervision in the residential building or the commercial construction sector and has had the opportunity to regularly observe the candidate in the workplace.

3	Definitions

Construction work programme is the schedule of activities for a construction contract.

Commercial construction is construction of a small, medium, or large multi-use or multi-dwelling building.

Residential building is the construction of a single residential dwelling.

Workplace procedures refers to the documented procedures specific to a workplace which set out the standard and required practices of that workplace.

Outcomes and performance criteria

Outcome 1

Maintain currency of knowledge of regulations and compliance relevant to a residential or commercial construction work programme

Performance criteria

1.1	Review information in relation to regulations and compliance for a residential or commercial construction work programme.

1.2	Plan and implement strategies to maintain currency of knowledge for a residential or commercial construction work programme.

Range	currency of knowledge includes but is not limited to – regulations, standards, codes of practice.

Outcome 2

Maintain currency of knowledge of technologies, practices, and materials for a residential or commercial construction work programme.

2.1	Review information in relation to technologies, practices, and materials for a residential or commercial construction work programme.

2.2	Plan and implement strategies to maintain currency of knowledge for a residential or commercial construction work programme.

Range	currency includes but is not limited to – technologies, practices, and materials

Outcome 3

Provide on-site technical supervision for a residential or commercial construction work programme.

Performance criteria

3.1	Monitor an on-site construction team to determine compliance with current construction methods and practices for a construction work programme.

3.2	Provide accurate and timely on-site technical advice to the construction team.

Range	technologies, practices, materials, compliance with building regulations.

3.3	Supervise the on-site team to establish compliance with technical specifications of the work programme.  Address any areas of non-compliance to meet work programme requirements and according to workplace procedures.

| Planned review date | 31 December 2026 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 26 May 2022 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0048 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Waihanga Ara Rau Construction and Infrastructure Workforce Development Council qualifications@waihanga.nz if you wish to suggest changes to the content of this unit standard.