| Title | Assess contract documents and select and allocate resources for infrastructure works projects |  |  |
| --- | --- | --- | --- |
| Level | 5 | Credits | 8 |

| Purpose | This unit standard is for people who have the responsibility and authority to coordinate and oversee the selection and allocation of resources for infrastructure works projects; either on a large project with a number of teams, or multiple projects. People credited with this unit standard are able to: - assess contract documents to determine plant, equipment, and vehicle requirements; - select resources for infrastructure works projects; and - allocate resources to infrastructure works projects. |
| --- | --- |

| Classification | Infrastructure Works > Infrastructure Works Supervision |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Evidence presented for assessment against this unit standard must be consistent with safe working practices and be in accordance with relevant legislative and industry requirements.

2	Legislation relevant to this unit standard include: Health and Safety at Work Act 2015; and all subsequent amendments and replacements.

3	Definitions

Industry requirements refer to relevant policies, processes, methodologies, industry codes of practice, site specific health and safety plans, standard operating procedures, site safety plans, quality plans, work plans, traffic management plans, contract work programmes, job safety analysis, safe work method statements, job instructions, manufacturer’s requirements, contract specifications, manuals, procedural documents.

Resources refer to plant, equipment, vehicles, and operators.

Outcomes and performance criteria

Outcome 1

Assess contract documents to determine plant, equipment, and vehicle requirements.

Performance criteria

1.1	Contract plans and specifications are assessed for scope, cost, time scale, and quality.

1.2	Prospective project conditions are determined.

Range	may include but is not limited to – logistics, ground conditions, climate, ground temperature, environmental protection, altitude, proximity to public facilities, traffic flow;

evidence of five project conditions is required.

1.3	Characteristics of required materials are determined in accordance with contract specifications.

Range	may include but is not limited to – type, volume, weight, workability, handling, consistency, hazardous substances;

evidence of four characteristics is required.

1.4	Restrictions imposed on plant, equipment, and vehicle selection by task and worksite requirements are determined in accordance with contract specifications.

Range	location, materials, topography, health, safety, environment, proximity to public facilities, adjacent work, legal requirements, work time restrictions.

Outcome 2

Select resources for infrastructure works projects.

Performance criteria

2.1	Plant, equipment, and vehicles are assessed for suitability to meet task and worksite requirements.

Range	type, quantity, time, capacity, performance, productivity, specification, quality, serviceability.

2.2	Availability of company plant, equipment, and vehicles is determined.

Range	cost, suitability, serviceability, time, place;

may include but is not limited to – warrant of fitness, certificate of fitness, certificate of loading, hubodometers;

evidence of two documents is required.

2.3	Skills of available operators are checked against project requirements.

Range	competencies, licences, training, qualifications.

2.4	Cost and time for use of plant, equipment, and vehicles are estimated.

Range	target costs, utilisation, performance, output, specifications, quality.

2.5	Plant, equipment, and vehicles are selected.

Outcome 3

Allocate resources to infrastructure works projects.

Performance criteria

3.1	Plant, equipment, and vehicle requirements are planned to meet infrastructure works programmes.

Range	forecasts, sequence, lead time, delivery dates, cost, recording, scheduled maintenance (includes refuelling).

3.2	Plant, equipment, and vehicles are procured.

3.3	Plant, equipment, and vehicles are obtained and allocated in accordance with industry requirements for priorities, records, reporting, and returns.

3.4	Operating personnel are assigned.

| Planned review date | 31 December 2026 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 30 July 1996 | 31 December 2012 |
| Revision | 2 | 9 March 1999 | 31 December 2012 |
| Review | 3 | 30 May 2000 | 31 December 2012 |
| Review | 4 | 25 September 2006 | 31 December 2012 |
| Review | 5 | 18 March 2011 | 31 December 2023 |
| Review | 6 | 28 October 2021 | N/A |

| Consent and Moderation Requirements (CMR) reference | 0101 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact Connexis - Infrastructure Industry Training Organisation qualifications@connexis.org.nz if you wish to suggest changes to the content of this unit standard.