| Title | Prepare an outline construction programme for a project |
| --- | --- |
| Level | 5 | Credits | 6 |

| Purpose | People credited with this unit standard are able to evaluate construction methodologies and sequence of construction, and prepare an outline construction programme for a project. |
| --- | --- |

| Classification | Construction > Construction Management |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1	Dealing with a construction programme at this level covers the completion of elementary programmes to provide contractors and clients with construction sequences for specific projects.

2	Practical elements of this unit standard may be assessed on the basis of evidence of demonstrated performance in the workplace or in simulated work situations designed to draw upon similar performance to that required in a workplace.

3	Legislation relevant to this unit standard includes:

Health and Safety in Employment Act 1992 and Health and Safety in Employment Regulations 1995;

Building Act 2004 and Building (Forms) Regulations 2004.

Outcomes and performance criteria

Outcome 1

Evaluate construction methodologies and sequence of construction.

Performance criteria

1.1	Construction methodologies are identified, selected, and applied to projects to suit construction sequences, and meet the requirements of clients and contractors.

Outcome 2

Prepare an outline construction programme for a project.

Performance criteria

2.1	The purpose of construction programmes is explained in terms of industry and contractual requirements.

2.2	Construction programmes are matched to contractual requirements.

2.3	Construction programmes are developed to meet the requirements of a project.

Range	bar charts, critical paths.

2.4	Resources of labour, materials, plant, and equipment are allocated to the programmed activities in accordance with contractual requirements.

This unit standard is expiring.  Assessment against the standard must take place by the last date for assessment set out below.

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 21 March 1997 | 31 December 2013 |
| Revision | 2 | 10 December 1997 | 31 December 2013 |
| Revision | 3 | 7 June 2000 | 31 December 2013 |
| Review | 4 | 20 March 2003 | 31 December 2013 |
| Revision | 5 | 19 July 2004 | 31 December 2013 |
| Review | 6 | 15 April 2011 | 31 December 2024 |
| Review | 7 | 26 May 2022 | 31 December 2024 |

| Consent and Moderation Requirements (CMR) reference | 0048 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.